FISHER EDUCATIONAL DEVELOPMENT TRUST

GCU RESTORATION PROJECT

PROJECT UPDATES

Dear Umuahian,

You may recall that the concerted effort by the Old Boys of Government College, Umuahia to take over the College from the Abia State Government finally bore fruit on December 22, 2014.  It was the day that the Trust Deed was executed between the Trust and Abia State Government.  So at the turn of the year 2015 (FEDT’s first year of existence), the immediate priorities of the Fisher Trust were the setting up and formalisation of administrative and other structures that would drive the GCU Restoration Project.  These plans and programs were:

(	Setting up of a Trust Secretariat

(	Registration of Board of Trustees at CAC, Abuja

(	Opening of Trust account (s)

(	Initiating fundraising/Seed fund of N100m

(	Setting up of a website for the Trust

(	Setting up of a database

(	Transitioning of students and faculty of GCU

(	Obtaining the C of O of GCU from Abia State Government

(	Hiring of a CEO for the Project

(	Hiring of a Principal

(	Putting together a Project Team

(	Designing of a masterplan of the new GCU

The objectives formed the work plan for 2015 and were pursued in parallel.  Several milestones were achieved

1.	FISHER TRUST SECRETARIAT

The Fisher Trust successfully set up a Secretariat in Victoria Island, Lagos.  The address is 8th Floor, Plot 1684 Sanusi Fafunwa Street, Victoria Island, Lagos.  The Secretariat coordinates the activities of the Board of Trustees and its organs.  It is open every working day of the week and has been the hub of all Restoration Project activities.

2.	REGISTRATION OF BOARD OF TRUSTEES OF FISHER TRUST.

The process of registering the Trustees in line with Nigerian laws was initiated soon after the signing of the Trust Deed.  It was published in several national dailies and duly completed early in 2015. The Board is composed of ten members, eight Old Boys and two representatives of the Abia State Government. They hit the ground running and meet regularly to steer the ship of the Trust.

3.	TRUST ACCOUNT

To warehouse expected funds from donations towards the Restoration Project, Fisher Trust opened two accounts; with Union Bank and Fidelity Bank. These were done soon after the BOT was registered and they gave necessary authorisation.

4.	FUNDRAISING/SEED FUNDING

The fundraising campaign was kick started formally at the 2014 Homecoming of GCUOBA at the College premises on January 24th, 2015.  It is one task that has been given close attention and was pursued with zest in the course of the year.

Fundraising events have held in Lagos, Port Harcourt, Enugu, Nsukka and Abuja with others planned for 2016. Another one was recently held in Abuja, June 23rd, 2016 at the instance  of the Hon. Minister of Industry, Trade and Investment, Dr. Okey Enalamah( See attached report). There was also a fundraising event that held in Lagos in mid - 2015 sponsored and hosted by Mr. Reginald Ihejiahi, OFR.

4A. INSTITUTIONAL FUNDRAISER, MERISTEM.

Considering the importance of fundraising to the entire project and the need for professional and institutional support and approach, the Board of Trustees appointed an institutional fundraiser, Meristem to lead the Fundraising campaign beginning from 2016. This was after reviewing the Fundraising performance for 2015 which was through internal efforts. They started work officially in May 2016. It is expected that results for 2016 will be an improvement on that of 2015.

5.	WEBSITE

The Fisher Trust website went live in the second half of 2015.  The address is www.thefishertrust.com. It is migrating to the .org platform which is more suitable to organisations. The transition to www.thefishertrust.org will be completed in September 2016.  However, you can continue to access the site by clicking any of the links. The website  is a critical tool for dissemination of information and mobilization of Umuahians.  To achieve optimum benefit, the Board has engaged experienced professionals to fine tune it and among other things make it more mobile friendly.

SOCIAL MEDIA – In addition to the website, Fisher Trust is active on Social Media; Facebook, Twitter, instagram, mailchimp etc. You can follow Fisher Trust Restoration activites on the above platforms and be part of the Umuahian conversation. The links are @gcufishertrust and GCUFISHER TRUST.

6. COMMUNICATION STRATEGY

As part of its plan for success, the Fisher Trust worked with some of the best hands in Brand Communications and advertising in Nigeria to fashion out an effective Communication Strategy for fundraising and GCU Restoration. It will also bridge the communication gap within the Old Boy network and add professional touch to the overall messaging. The Board engaged the services of a professional Brand communication company, TBWA to manage the communication strategy. Like Meristem, they have started work and have since begun to engage our target publics.

6.	DATABASE

Before now, no conscientious effort was made to compile a comprehensive database of GCU alumni.  Some previous branch and individual efforts were not sustained or far reaching enough. The Fisher Trust has taken up the task as it is critical to all planning. Presently, the Trust Secretariat has  gathered nearly seven thousand names of Old Boys.  Many of the names do not have current phone numbers, e-mails or addresses. To facilitate collation of data, the following steps have been taken.

(a). A type form has been created and is available on the website and Social Media platforms so that Old Boys can visit and update/submit their personal information as necessary.

(b.) Also Whatsapp Chat platforms have been created for fifty classes, 1955 – 2005. It is engendering great re-unions and exciting discussions on Umuahia among class mates. Your classmates are waiting for you on whatsapp. Endeavour to join up. Or you can contact the Secretariat on how to link up with your classmates.

(c.) Signing up via any of the platforms will ensure that you get regular  newsletters and be up to speed with whatever is afoot.

7.	TRANSITIONING OF STUDENTS AND TEACHERS

On the best way to phase out the old GCU with minimal hiccups, the BOT decided on a gradual transition which will entail the passing out of each class normally beginning from this year 2016. The following decisions were taken and ABSG/Ministry of Education have been duly informed and are working closely with the Trust on its implementation.

- No more admissions into JSS 1 from May 2016. (Done).

- No more admissions into any class whatsoever.

- No repeating of classes. If you fail, you go elsewhere.

- Teachers of a transitioned class will be handed back to Ministry of Education for reposting.

- Abia State continues to pay its teachers until the transition is complete. Here, we thank the Abia State Government for their encouragement and commitment to the success of GCU restoration.

These decisions were to ensure that both the Government and Community are carried along. It would also enable us to raise the necessary funds and begin phased rehabilitation in preparation to receive our first students on a new strictly merit – based admission policy within three years.

8.	CERTIFICATE OF OCCUPANCY FOR GOVERNMENT COLLEGE UMUAHIA

The effort to obtain the C of O for GCU has been a long and complicated one.  Thankfully, the Board has successfully completed the process.

First, the almost four square miles of forest was cut through to re-establish GCU’s boundaries, thirty six (36) new survey beacons marking the borders were planted and the survey map of a total of 89.2 hectares of the new GCU was  made.  It has been signed by the Governor of Abia State and duly handed over to Fisher Trust.

The land charges for GCU land was fourteen million naira (N14M). The Board made strong representations to the Governor and the charges were waived.

9.	HIRING OF CHIEF EXECUTIVE OFFICER

The CEO is the person that will manage the different work streams of the project. The search for a suitable candidate has been given priority attention by the Board and the Job Description has been posted on our website since last year. It is also been run through professional channels across the world. Our Partners, African leadership Academy(ALA) are actively involved in the search. The Trust’s Consultant is coordinating the efforts.  A meeting was convened after the latest Abuja event with the view to broaden and deepen the search.

In the meantime, the Board appointed Dr. Eugene Ibe in an interim capacity to hold forth in that position pending the hiring of a substantive CEO.

10.	PRINCIPAL

The Board has widely disseminated the job description for Principal as well through various networks across the world.  It is a position the Board is desirous of filling within the course of this year, 2016.

11.	PROJECT TEAM

As a result of paucity of funds and the need to avoid interruptions to the work of the technical team when constituted, the Board is presently working on a new financing model for the funding of a Project Team.

12.	MASTERPLAN

The team of Architects working on the Masterplan for the new GCU has concluded its initial work and made a comprehensive presentation to the Board. The  team which consists of four architects made the presentation on July 22nd, 2016. The Masterplan report covered the following;

- General concept of College is Campus in a Park.

- Comprehensive rehabilitation but retention of the historical essence of the Quadriangle.

- Location of utilities.

- Designing  and incorporation of ideal student space.

- Renovations, modifications and demolitions.

- Specifications and standards.

- Project Phasing.

- Prioritisation from the academic point of view

- Campus occupancy.

- Maintenance.

- Landscaping.

- Inbuilt Land campus security strategy.

- Encroachment blocking.

- Land use and facility use.

- Capacity of College.

- Drainage and sewage.

- Relocation of some dormitories.

- Playgrounds (modern sports).

- Relocation of 1st & 2nd gates.

- New Auditorium, Student’s Center and shops.

- Internal roads and walk ways

OTHER REQUIRED LINES AND FACILITIES

Gymnasium, Ice Rink, Cross Country Trail, Cadet Corps places, Health Center (21st Century), Works and Storage places, street lights, street furniture, power supply, Solar, water supply, Boreholes, Swimming Pool, Car Parks, Sonar farm, Farms, Orchard among others were captured.

The Board has requested for the priced Masterplan and priced project necessary for the next steps.

13.	 PROTECTION OF SCHOOL BORDERS

The Board has initiated concrete plans to protect the College from further encroachment particularly the Northern border, behind the Principal’s house.

14.	PROJECT OFFICE

The Board has also given instructions for the setting up

of a Project Office in the College from where the Project

Team will operate.

NEXT STEPS

- Hiring of CEO

- Principal

- Financing

- Priced Masterplan and Infrastructural restoration.

Dr. Okwesilieze Nwodo

Chairman.